PROJECT TASK

In Phase 1, here’s exactly what you should do

## 1. Define Home237 V1 in a short document

- Target users

  - Tenants in Cameroon (start with your main city: Yaoundé, Douala, or national).

  - Landlords in the same area (individual owners + small agencies).

- Platforms for V1

  - Mobile app: Android (Flutter).

  - Web app: planned after mobile (note this, but not in V1 scope).

- User roles in V1

  - Tenant.

  - Landlord.

  - Admin (you) for verification and moderation.

- Main goal of V1

  - Example: “Make it easy for tenants in Cameroon to find available houses and contact landlords safely through visit requests, while landlords can list and manage their properties.”

## 2. Create account, log in, choose role of Tenant.

- Create and edit profile + preferences (locations, budget, type).

- Search houses with filters (location, price, type, rooms, furnished, amenities).

- See results as a list and on a map.

- View property details (photos, info, map, landlord verification).

- Save favorites.

- Create visit requests and see their status.

- Report fake/spam/bad listings.

## Landlord V1 features

- Create account, log in, choose role Landlord.

- Create/edit landlord profile.

- Upload ID image for manual verification.

- Add properties with photos, details, and map location.

- Edit, pause, and mark as rented, delete properties.

- See basic stats (views, favorites).

- View visit requests and accept/reject them.

## Admin V1 features

- See landlords waiting for verification and approve/reject.

- See reported listings, pause bad ones, mark reports resolved.

## 3. Confirm tech choices in writing

- Frontend: Flutter (Android first).

- Backend: Firebase Auth, Firestore, Firebase Storage.

- Maps: Google Maps SDK.

## 4. Output of Phase 1

- App name: Home237.

- Target users and main goal.

- Clear V1 feature list for each role.

- List of “future features” (V2).

- Final tech stack.

In Phase 2 you design your data model and app architecture before heavy coding. Do this step by step.

## 1. Finalize your Firestore data model

Write this out clearly (even in a Notion/Word doc). You can use the structure below and adjust names if needed.

## Collections and key fields

- users

  - uid (string, same as Firebase Auth uid)

  - name (string)

  - email (string)

  - phone (string)

  - role (string: "tenant" | "landlord" | "admin")

  - photoUrl (string, optional)

  - isVerifiedLandlord (bool, default false)

  - createdAt (timestamp)

- tenantProfiles (doc id = uid)

  - uid (string)

  - preferredLocations (array<string>)

  - minBudget (number)

  - maxBudget (number)

  - preferredHouseType (string)

- landlordProfiles (doc id = uid)

  - uid (string)

  - businessName (string, optional)

  - extraContact (string, optional)

  - idImageUrl (string, URL to Storage)

  - verificationStatus (string: "pending" | "approved" | "rejected")

- properties (doc id = auto)

  - id (string, doc id)

  - landlordId (string, uid)

  - title (string)

  - description (string)

  - city (string)

  - area (string)

  - fullAddress (string)

  - lat (number)

  - lng (number)

  - pricePerMonth (number)

  - houseType (string)

  - bedrooms (number)

  - bathrooms (number)

  - furnished (bool)

  - amenities (array<string>)

  - rules (string)

  - status (string: "available" | "rented" | "paused")

  - viewsCount (number, default 0)

  - favoritesCount (number, default 0)

  - createdAt (timestamp)

  - photoUrls (array<string> – Storage URLs)

- favorites (doc id = auto)

  - userId (string)

  - propertyId (string)

  - createdAt (timestamp)

- searches (doc id = auto)

  - userId (string)

  - queryText (string)

  - filters (map: priceMin, priceMax, bedrooms, city, etc.)

  - createdAt (timestamp)

- visitRequests (doc id = auto)

  - propertyId (string)

  - tenantId (string)

  - landlordId (string)

  - preferredDate (timestamp or date string)

  - preferredTime (string or part of timestamp)

  - message (string)

  - status (string: "pending" | "accepted" | "rejected")

  - createdAt (timestamp)

- reports (doc id = auto)

  - propertyId (string)

  - reporterUserId (string)

  - reasonType (string: "fake" | "spam" | "already_rented" | "inappropriate" | "other")

  - description (string)

  - status (string: "open" | "resolved")

  - createdAt (timestamp)

Your Phase 2 output: a simple diagram or table describing these collections and fields.

## 2. Decide your Flutter architecture

Pick and write down:

- State management

  - Choose one: Provider, Riverpod, Bloc, etc.

  - For a first project, Provider or Riverpod is usually simpler.

- Navigation

  - Either:

    - Named routes with onGenerateRoute, or

    - A router package (e.g., go_router).

  - Decide which and write: “We will use [X] for navigation.”

- Project folder structure

Write your intended structure like:

- lib/

  - main.dart

  - core/

    - theme/ (colors, typography)

    - widgets/ (common buttons, inputs, cards)

    - services/ (firebase_init.dart, location_service.dart)

  - features/

    - auth/

      - presentation/

      - data/

    - tenant/

      - home/

      - search/

      - property_details/

      - favorites/

      - requests/

      - profile/

    - landlord/

      - dashboard/

      - properties/

      - add_edit_property/

      - requests/

      - profile/

    - admin/

      - verification/

      - reports/

    - common/

      - models/ (User, Property, VisitRequest, etc.)

This is just a plan; you’ll implement it in the next phases.

## 3. Define core data models in Dart (conceptually)

You don’t have to code yet; just design the model structure you’ll use:

- UserModel

- TenantProfile

- LandlordProfile

- Property

- Favorite

- SearchRecord

- VisitRequest

- Report

For each, list the fields and types matching your Firestore structure. Later you’ll turn them into Dart classes with fromMap / toMap.

## 4. Plan key Firestore queries

Still on paper (or notes), list what you’ll need:

- Get current user by uid from users.

- Get tenant/landlord profile by uid.

- Get properties:

  - All available in a city.

  - Filter by price, rooms, etc.

- Get favorites for a user → then load those properties.

- Get recent searches for a user.

- Get visit requests:

  - For a tenant (tenantId).

  - For a landlord (landlordId).

- Get reports (for admin) and pending landlord profiles.

Writing these up front will save you time later.

## 5. Final deliverable for Phase 2

At the end of Phase 2, you should have:

- A clear Firestore schema document.

- A chosen architecture & folder structure written down.

- A list of Dart models with their fields.

- A list of main Firestore queries you’ll need.

Once those are written and you’re satisfied, you’re ready for the next phase: setting up the actual Flutter project and wiring Firebase and navigation.

Phase 3 is where you set up the real project and put a clean foundation in place before building features.

I’ll assume the app name is Home237 and you’re targeting Android first with Flutter + Firebase.

## 1. Create and configure the Flutter project

- In your terminal/IDE:

  - flutter create home237

- Open the project in your editor (VS Code or Android Studio).

- In android/app/build.gradle, set:

  - Correct applicationId (e.g., com.yourname.home237).

- Run a blank app on an Android emulator or device to confirm Flutter setup works.

Output: a running empty Flutter app named Home237.

## 2. Connect Firebase to the Flutter app

- Go to Firebase console:

  - Create a new project: home237.

- Add an Android app:

  - Use your applicationId.

  - Download google-services.json and put it in android/app/.

- In android/build.gradle and android/app/build.gradle, add the Firebase Gradle plugins as the Firebase setup guide shows.

- Add Flutter Firebase packages to pubspec.yaml:

  - firebase_core

  - firebase_auth

  - cloud_firestore

  - firebase_storage

- Initialize Firebase in main.dart:

  - Call WidgetsFlutterBinding.ensureInitialized();

  - await Firebase.initializeApp();

- Run the app to confirm there are no Firebase errors.

Output: Home237 is connected to Firebase, app starts successfully.

## 3. Configure Google Maps for Android

- Get an Android Maps API key from Google Cloud Console.

- In android/app/src/main/AndroidManifest.xml:

  - Add the <meta-data> tag with your Maps API key inside the <application> tag.

- Add google_maps_flutter (or similar) to pubspec.yaml.

- Create a simple test screen:

  - Show a basic Google Map centered at some coordinates.

  - Add one marker to verify it works.

Output: a test screen in your app showing Google Maps correctly.

## 4. Implement basic folder structure

In lib/, create folders according to your Phase 2 plan, for example:

- lib/core/

  - theme/ (create app_theme.dart)

  - widgets/ (for shared widgets later)

  - services/ (for Firebase init, etc.)

- lib/features/

  - auth/

  - tenant/

  - landlord/

  - admin/

  - common/models/

You don’t have to fill everything yet; just create empty files with basic classes so imports are ready.

Output: a clean, organized project structure ready for features.

## 5. Set up global theme and base widgets

- In core/theme/app_theme.dart:

  - Define a ThemeData with:

    - Primary color.

    - Accent color.

    - Text styles.

    - Button styles.

- In main.dart:

  - Wrap MaterialApp with this theme.

- Create a few basic shared widgets:

  - PrimaryButton (common styling).

  - PrimaryTextField (for consistent text fields).

Output: the app already looks like a branded Home237 app with consistent colors and buttons.

## 6. Prepare navigation skeleton

- Decide on navigation:

  - For example, use named routes or go_router.

- In main.dart:

  - Set up routes for key screens (even as placeholders), like:

    - /splash

    - /welcome

    - /login

    - /signup

    - /select-role

    - /tenant/home

    - /landlord/dashboard

    - /admin/home

- Create simple placeholder screens in the right feature folders:

  - Each just shows a Scaffold with a Text('Tenant Home') etc.

Output: you can navigate between placeholder screens, proving the skeleton works.

## 7. Verify everything together

Before starting Phase 4, confirm:

- The app builds and runs without crashing.

- Firebase initializes correctly (no runtime errors).

- Google Maps shows up on the test screen.

- Navigation between your placeholder screens works.

- Theme and basic widgets apply correctly.

Once all of this is done, Phase 3 is complete and you’re ready for Phase 4: implement authentication and role selection.

Phase 4 is where you make auth and roles fully work so users can enter the right part of Home237. Focus only on authentication + routing; no heavy tenant/landlord features yet.

## Step 1 – Implement Signup with Firebase Auth

- On the Signup screen:

  - Collect: name, email, phone, password, confirm password.

  - Validate: non-empty, valid email, password length, passwords match.

- On “Create account”:

  - Call Firebase Auth createUserWithEmailAndPassword.

  - If success:

    - Get uid.

    - Create a document in users:

      - uid, name, email, phone, role: null, isVerifiedLandlord: false, createdAt.

  - If error:

    - Show friendly message (email already in use, weak password, etc.).

- After creating the user doc:

  - Navigate to Role selection screen.

## Step 2 – Implement Login

- On the Login screen:

  - Collect email and password.

  - Validate basic format.

- On “Log in”:

  - Call signInWithEmailAndPassword.

  - If success:

    - Go to a loading screen or directly call your startup routing logic (next step).

  - If error:

    - Show human-friendly message (wrong password, no user found…).

- “Forgot password”:

  - Open dialog to input email.

  - Call sendPasswordResetEmail.

  - Show confirmation.

## Step 3 – Startup routing (Splash logic)

Create a Splash / Loading screen that decides where to send the user:

- On app start:

  - Check current Firebase Auth user.

- If no user:

  - Navigate to Welcome/Login.

- If user exists:

  - Fetch users/{uid}.

  - If there is no doc (edge case), create one or log out.

  - If role is null:

    - Navigate to Role selection.

  - Else:

    - If role == "tenant" → go to Tenant main (e.g., /tenant/home).

    - If role == "landlord" → go to Landlord main (e.g., /landlord/dashboard).

    - If role == "admin" → go to Admin home.

This ensures users always land in the right place after opening the app.

## Step 4 – Role selection screen logic

On the Role selection screen:

- Show two cards: Tenant and Landlord.

- When user selects one and taps “Continue”:

  - Update users/{uid}.role to "tenant" or "landlord".

- Navigation:

  - If tenant → navigate to Tenant profile setup.

  - If landlord → navigate to Landlord profile/verification setup.

You can restrict changing the role later or keep it admin-only.

## Step 5 – Protect routes by role

Set up simple guards in your navigation logic:

- For all tenant screens:

  - If user is not logged in or role != "tenant", redirect to Splash or error.

- For all landlord screens:

  - If role != "landlord", redirect.

- For admin screens:

  - If role != "admin", block access.

Implementation depends on your navigation style, but the idea is: never show the wrong section to the wrong role.

## Step 6 – Hook UI to the auth state

- In a global auth provider / controller:

  - Listen to Firebase Auth state changes.

  - When state changes (login, logout), run your startup routing logic again.

- Add Logout:

  - In Profile/Settings, “Log out” button:

    - Call signOut().

    - Clear any cached user state.

    - Navigate back to Welcome/Login.

## Step 7 – Test Phase 4 thoroughly

Create these test scenarios:

- New user:

  - Sign up → user doc is created → role selection → correct home screen.

- Tenant login:

  - Login → goes to Tenant home.

- Landlord login:

  - Login → goes to Landlord dashboard.

- No role:

  - Manually set role = null in Firestore → app should show Role selection on next open.

- Logout:

  - After logout, user cannot access tenant/landlord screens.

When all this works smoothly, Phase 4 is done and you’re ready for Phase 5: implement core Tenant features (profile, home, search, map, details, favorites, requests, reporting).

## Phase 5 – Tenant features (core of V1)

Focus: make it smooth for tenants to find houses, see details, save favorites, request visits, and report listings.

## 5.1 Tenant profile & preferences

- Build Tenant profile setup screen:

  - Load users/{uid}.

  - Save preferences in tenantProfiles/{uid} (locations, budget, type).

- Build Tenant profile screen:

  - Show info + preferences.

  - Add “Edit profile” and update Firestore.

## 5.2 Tenant Home

- Home screen:

  - Top: search bar + filter icon.

  - “Recent searches” section, reading last N entries from searches for the user.

  - “Recommended/Latest properties” from properties where status == "available", sorted by createdAt.

- Ensure pull-to-refresh reloads data.

## 5.3 Search, filters, and list view

- Implement Filters bottom sheet:

  - Fields: city, area, price range, house type, bedrooms, bathrooms, furnished, amenities.

- On “Apply”:

  - Build a Firestore query with the chosen filters.

  - Navigate to Search results screen.

- Search results screen:

  - Show list of properties.

  - On first search, create a new document in searches (with filters) for that user.

## 5.4 Map view for search

- Add List/Map toggle on Search results.

- Map view:

  - Show markers for each property (lat/lng).

  - When user taps a marker, show a small bottom card with title + price + “View details”.

## 5.5 Property details

- Build Property details screen:

  - Load property document by ID.

  - Show photo carousel (using photoUrls), title, price, status, city/area/address.

  - Show quick stats (beds, baths, furnished, type).

  - Show amenities, description, rules.

  - Show landlord info (name, verified badge if isVerifiedLandlord == true).

  - Show small map preview centered at property location.

## 5.6 Favorites (Save properties)

- On property card and property details:

  - Heart icon toggling favorite.

- Adding favorite:

  - Create doc in favorites with userId and propertyId.

- Removing favorite:

  - Delete the matching favorite doc.

- Favorites screen:

  - Query favorites for current user and fetch corresponding properties.

  - Display list/grid of favorited properties.

## 5.7 Visit requests (tenant side)

- On property details, “Request visit” button:

  - Open bottom sheet with date, time, message.

- On submit:

  - Create visitRequests doc with status = "pending".

- Visit Requests screen:

  - List of user’s visit requests (filter by tenantId).

  - Show property, date/time, status.

  - Details screen to show full info.

## 5.8 Report listing

- On property details, “Report listing” button:

  - Bottom sheet with reason and description.

- On submit:

  - Create reports doc with status = "open".

Once all this works, a tenant can use Home237 from sign-up to visit request and reporting.

## Phase 6 – Landlord features

Goal: landlords can complete their profile, add/manage properties, and handle visit requests.

## 6.1 Landlord profile & verification

- Landlord profile screen:

  - Load users/{uid} + landlordProfiles/{uid}.

  - Allow editing personal + business info.

  - ID upload:

    - Pick image (camera/gallery), upload to Storage.

    - Save idImageUrl and verificationStatus = "pending" in landlordProfiles.

  - Show status badge (pending/verified/rejected) and any admin notes.

## 6.2 Landlord dashboard

- Dashboard screen:

  - Cards showing:

    - Total properties.

    - Available properties.

    - Total views.

    - Total favorites.

  - Section: latest properties (3–5).

  - Section: latest visit requests.

## 6.3 My properties list

- “My properties” screen:

  - Query properties where landlordId == uid.

  - Filter chips: All / Available / Rented / Paused.

  - Each card: photo, title, price, status, views, favorites.

  - Overflow menu for actions:

    - Edit.

    - Pause/unpause (toggle status).

    - Mark as rented.

    - Delete (with confirm).

## 6.4 Add/Edit property

- “Add property” screen:

  - Form with basic info, location, details, price/status, and photos.

  - Map picker:

    - Open map, let user tap to set location.

    - Save lat/lng.

  - Upload photos to Storage, save URLs array in property doc.

- “Edit property” screen:

  - Load property data, allow changes.

  - Support adding/removing photos, changing status.

## 6.5 Visit requests (landlord side)

- Landlord requests screen:

  - Query visitRequests where landlordId == uid.

  - Filter chips: All / Pending / Accepted / Rejected.

- Request details:

  - Show tenant info (name).

  - Show property summary.

  - Show requested date/time + message.

  - Buttons: Accept / Reject.

  - On Accept:

    - Update status = "accepted".

  - On Reject:

    - Update status = "rejected" (optional message).

At this point, landlord interaction is complete for V1.

## Phase 7 – Admin features

Goal: trust and safety—verify landlords and moderate reports.

## 7.1 Admin flag and access

- Mark your admin account in Firestore:

  - users/{uid}.role = "admin" (or a specific flag).

- Ensure only admin sees admin screens.

## 7.2 Landlord verification

- Admin landlord list:

  - Query landlordProfiles filtered by verificationStatus.

  - Start with “pending” list.

- Admin landlord detail:

  - Show landlord info and ID image.

  - Buttons:

    - Approve:

      - Set verificationStatus = "approved" in landlordProfiles.

      - Set isVerifiedLandlord = true in users.

    - Reject:

      - Set verificationStatus = "rejected".

      - Optionally store a note for landlord.

- Landlords see updated status and badge.

## 7.3 Reports moderation

- Reports list:

  - Query reports where status = "open".

- Report detail:

  - Show property info and reporter details.

  - Actions:

    - Pause property:

      - Update properties.status = "paused".

    - Mark report as resolved:

      - Update reports.status = "resolved".

Now admins can control verification and flagged listings.

## Phase 8 – Notifications & polish

Goal: improve user experience, stability, and performance.

## 8.1 In-app notifications (basic)

- Implement a simple notifications screen showing events like:

  - “Your visit request was accepted.”

  - “Your visit request was rejected.”

  - “Your landlord account was verified.”

- This can be powered by:

  - A basic notifications collection, or

  - Local UI updates after actions (V1 can be simple, push can come later).

## 8.2 Error handling

- Add validation for all forms (auth, property, visit request, report).

- Wrap calls to Firestore/Auth with try/catch and show messages like:

  - “Something went wrong. Please try again.”

- Handle:

  - No internet.

  - Permission / security errors.

## 8.3 Empty and loading states

- For every list screen (properties, favorites, requests, reports):

  - Show a loading indicator while fetching.

  - Show an empty state with message + CTA when there is no data.

- For long operations, show a progress indicator (e.g., while uploading photos).

## 8.4 Performance tuning

- Limit query sizes (e.g., 20–30 items, then paginate or “load more”).

- Add Firestore indexes for frequently combined filters (city + status, etc.).

- Avoid rebuilding heavy widgets unnecessarily.

## Phase 9 – Testing, feedback, and release prep

Goal: make sure Home237 is stable for real users.

## 9.1 Internal testing with test accounts

Create:

- 2–3 tenant accounts.

- 2–3 landlord accounts.

- 1 admin account.

Test flows:

- Tenant:

  - Sign up → role tenant → profile setup → search → view property → favorite → request visit → see status → report listing.

- Landlord:

  - Sign up → role landlord → profile + ID upload → wait for admin → add property → see property on tenant side → receive visit request → accept/reject.

- Admin:

  - Log in → verify landlord → see reports → pause property → resolve report.

## 9.2 Fix bugs and UX issues

- List every bug/issue you find during testing.

- Fix crashes first, then logic bugs, then small UI problems.

- Improve text labels and messages to be clear and local (English/French if needed).

## 9.3 Branding & build

- Finalize:

  - App icon with Home237 branding.

  - Splash screen logo.

  - Primary color and accent color.

- Generate release build for Android (internal test track).

- Share APK/AAB with a few trusted people (friends, landlords, tenants) and collect feedback.

When you’re happy with stability and experience, you can prepare Play Store assets and go for a public or limited release.